# Budget Status — Deep Test Review

06 September 2026 · Round 4 · Local fixes validated against real read-only data and synthetic edge cases. Confirmed fixes deployed as GL 1.116.1; the print-permission policy remains unchanged pending the user decision.

| Suite | Passed / tested |
| --- | --- |
| Live baseline browser | 190 / 190 |
| Live baseline reports | 51 / 51 |
| Fixed UI regression | 190 / 190 |
| Show Summary | 66 / 66 |
| Deep browser | 40 / 40 |
| Export formatting and pagination | 85 / 85 |
| PDF and PPT artifacts | 24 / 24 |
| Account access | 7 / 10 |
| Deployed browser | 190 / 190 |
| Deployed Show Summary | 67 / 67 |
| Deployed reports | 51 / 51 |
| Deployed deep browser | 40 / 40 |
| Entity exports | 11 / 11 |

Additionally: live API baseline 144/144 assertions; report unit regression 4/4 tests. Baseline results describe the deployed version before these fixes. Fixed-UI and export results describe validated local changes; deployed suites repeat the key checks on GL 1.116.1.

# Confirmed fixes

Saved JSON null and unavailable browser storage no longer break Budget Status controls.

Older responses and failures cannot replace the newest request; choosing a valid cached period clears the old error and invalidates pending requests.

Search supports Enter/Space, criteria have accessible names, Entity buttons expose selection, and hover instructions follow Show Summary.

Collapsed Search displays configured Entity names; the report bridge now validates against configured active Entity values (SQL deployed; six regular exports passed; all-entity export results are recorded separately).

PDF/PPT numeric formatting matches dashboard rounding and automatic units. Long entries move intact onto continuation pages; actual page numbers are recalculated.

User-approved behavior: all-zero-budget sectors/departments show Ledger rows with No budget allocated, including report output. Show Summary remains effective in the fallback.

# Decision required

The GL compatibility setting allows signed-in users without GL_RUN_BRIEFING_BOOK to queue reports. Cross-user report status and downloads return 404, including for another privileged user. Three strict-403 expectations therefore remain marked DECISION; this is not evidence of cross-user access. The user must choose whether Budget Status should require the dedicated print privilege or retain compatibility behavior. Temporary accounts and sessions were removed; cleanup logs are attached.

The user explicitly authorized the built-in quick login after automatic approval review initially blocked the additional entity test. It was then run with that authorization; its results appear in the Entity exports suite. Deployed report SQL compiled successfully; the normal six-export regression passed.

# Suggested enhancements — not implemented

Executive exceptions: a short list of the sectors/departments with the lowest remaining funds or negative balances, with direct drill-through. Example: Capex — 3% remaining.

Data freshness: show the accounting period and last successful data refresh beside the total so executives can judge how current the figures are.

Visible filter chips: keep Entity, selected Sectors and Departments visible above results, with an individual clear action to make scope easier to understand.

# Evidence

## Approved zero-budget fallback

## English PDF sample

## Arabic PDF sample

Artifacts include 12 PDF/PPT files covering all three layouts in both languages, before/after edge results, live report samples, browser screenshots and account-cleanup logs. Production financial data is present in baseline evidence. No emails or messages were sent.